Homelab Dashboard

Phase 1 — Implementation record

Cluster: skynet (K3s)  ·  Public host: home.jameshomelab.org  ·  13 September 2026

# 1. Purpose

Phase 1 delivered a FastAPI application launcher for jameshomelab.org. It is a home page of cards, backed by CloudNativePG, published through the existing wildcard Cloudflare Tunnel and Traefik Ingress. Users can add, edit, hide, unhide, and delete applications. Ingress auto-discovery, health dots, and a block-list are out of scope.

# 2. What shipped

## Application

Repository: https://github.com/Invertedlight/cluster-dashboard

Stack: FastAPI, Jinja2, SQLAlchemy 2, Alembic, psycopg.

Image: ghcr.io/invertedlight/cluster-dashboard (Phase 1 runtime 0.1.2; DSN FQDN rewrite ships as 0.1.3).

Routes: / (cards), /apps CRUD, hide/unhide/delete, /settings, /healthz (no database), /readyz (SELECT 1).

Lifespan binds port 8080 immediately; Alembic and seed run in a background thread so liveness does not CrashLoop during migrations.

Seed slugs: linkding → lds.jameshomelab.org, mealie → mealie.jameshomelab.org, audiobookshelf → abs.jameshomelab.org, grafana → grs.jameshomelab.org.

## GitOps

Namespace cluster-dashboard; Deployment, Service, Ingress home.jameshomelab.org (IngressClass traefik).

CNPG Database dashboard, owner dashboard, on cluster database/homelab-postgres.

SOPS secrets homelab-postgres-dashboard (namespace database) and cluster-dashboard-database (uri + secret-key).

No extra Cloudflare public hostname: wildcard CNAME * → tunnel; Traefik routes on Host.

# 3. Acceptance (as verified)

| Check | Result |
| --- | --- |
| https://home.jameshomelab.org loads the dashboard | Pass — James confirmed the UI. |
| Linkding card https://lds.jameshomelab.org | Pass after ndots/FQDN DNS fix (earlier Cloudflare 502 while Postgres timed out to Cloudflare). |
| Mealie card https://mealie.jameshomelab.org | Pass. |
| Audiobookshelf card https://abs.jameshomelab.org | Pass — login page returned 13 Sep 2026. |
| Grafana card https://grs.jameshomelab.org | Pass — Grafana login returned 13 Sep 2026. |
| Postgres target | homelab-postgres-rw.database.svc.cluster.local:5432/dashboard |

# 4. Incident notes from go-live

Default pod DNS uses ndots:5 and inherits the node search domain jameshomelab.org. Names with fewer than five dots (including four-dot *.svc.cluster.local names and github.com) are queried as <name>.jameshomelab.org. Public DNS/Cloudflare answers those names, so Postgres clients tried 104.21.x / 172.67.x / 2606:4700:: on port 5432. The dashboard stayed unready; Linkding stayed Ready (uWSGI listening) but each request blocked ~260s on the database, which Cloudflare surfaced as 502.

Mitigations applied during Phase 1: dnsConfig ndots=2 on dashboard, Mealie, and Linkding; trailing-dot FQDN for Linkding and Mealie Postgres hosts; Flux GitRepository url github.com. (trailing-dot) so clone is not rewritten. Cluster-wide CoreDNS rewrite and optional kubelet resolv-conf cleanup are recorded in the appendix.

# 5. Repositories and revisions

App: Invertedlight/cluster-dashboard (DSN qualify_database_url + image 0.1.3).

Cluster: Invertedlight/homelab-cluster path ./apps/staging.

Related cluster commits around go-live: dashboard overlay, ndots=2, Linkding FQDN host, CoreDNS coredns-custom.

# 6. Phase 2 (not started)

Opt-in Ingress auto-add via annotation dashboard.jameshomelab.org/enable: "true", health dots, and a block-list remain Phase 2. Forgejo / local GitHub mirror stays on hold until one calendar day after Phase 2 is finished.

# Appendix A. Optional tasks executed after Phase 1 acceptance

## A.1 Smoke remaining seed cards

Audiobookshelf (abs.jameshomelab.org) presented its login form. Grafana (grs.jameshomelab.org) presented Welcome to Grafana. Neither returned Cloudflare 502.

## A.2 Application DSN trailing-dot rewrite (0.1.3)

cluster-dashboard now rewrites postgresql URLs whose host ends with .svc.cluster.local to add a trailing dot before connecting (SQLAlchemy engine and Alembic). That treats the name as a FQDN so ndots search is not applied. Unit tests live in tests/test_db.py. GitOps image tag updated to 0.1.3 (imagePullPolicy Always).

## A.3 Cluster DNS and CoreDNS cluster-domain cleanup

The Kubernetes cluster domain is unchanged: cluster.local. The public zone jameshomelab.org is not the kubelet cluster domain. Cleanup has two layers:

GitOps (applies without node restart): ConfigMap kube-system/coredns-custom, imported by k3s CoreDNS as /etc/coredns/custom/*.override. Rewrite: names matching <labels.with.dots>.jameshomelab.org are looked up as <labels.with.dots>. Single-label public hosts (home, lds, mealie, abs, grs) are not rewritten. Path: infrastructure/controllers/base/coredns-custom, included from infrastructure/controllers/staging.

Host-level (optional, Flux cannot manage kubelet): Ansible playbook ansible/playbooks/k3s-upstream-resolv.yaml installs /etc/rancher/k3s/upstream-resolv.conf (Cloudflare DNS, no search) and config.yaml.d/99-upstream-resolv.yaml (kubelet-arg resolv-conf=…). Default restart_k3s=false; rolling restart of k3s / k3s-agent is required before new pods drop jameshomelab.org from their search list.

Per-workload ndots=2 and trailing-dot Postgres hosts remain valid defense in depth after the cluster-wide rewrite is live.

## A.4 Forgejo

Put on hold. Remind James one calendar day after Phase 2 work is finished. Do not start Forgejo before that reminder. Continue GitHub with the github.com. GitRepository FQDN workaround until then.

# Appendix B. Operator commands

Dashboard roll:

kubectl -n cluster-dashboard get pods,ingress

Linkding / Mealie DNS template:

spec.template.spec.dnsConfig.options: [{name: ndots, value: "2"}]

Confirm in-cluster Postgres is not Cloudflare:

kubectl -n cluster-dashboard exec deploy/cluster-dashboard -- getent hosts homelab-postgres-rw.database.svc.cluster.local.

End of Phase 1 record. Appendix A is the optional follow-up completed on 13 September 2026.