Prepared for Home Lab Operations

Cluster skynet  |  Zone jameshomelab.org  |  8 September 2026

# Cloudflare Tunnel Operational Changes

Make the existing cluster-wide tunnel skynet operational so every Traefik Ingress on *.jameshomelab.org is reachable from the internet, including the pending Mealie deployment. Do not add a second cloudflared per application.

# Contents

# Current State

The repository already contains a remotely managed connector under infrastructure/controllers/base/cloudflared. Staging includes that path. The design in the in-tree README is correct: Cloudflare edge to tunnel skynet to Traefik in kube-system, then Host-based Ingress to each app.

| Piece | In Git today | Gap |
| --- | --- | --- |
| Namespace cloudflare | Present | None |
| Deployment cloudflared x2 | Present, image 2025.8.1, TUNNEL_TOKEN | Will CrashLoop without the Secret |
| Secret cloudflared-tunnel | Only an example file | Not encrypted, not listed in kustomization |
| Public hostname | Not in Git (remote management) | Must add *.jameshomelab.org in Zero Trust |
| DNS | Not in Git | Need proxied CNAME * to the tunnel |
| App Ingress | abs and lds exist; mealie planned | No per-app tunnel required |
| Per-app cloudflared | Commented leftovers in old Linkding draft | Do not resurrect for Mealie |

# Target Routing

Internet

*.jameshomelab.org

CNAME -> <skynet-uuid>.cfargotunnel.com  (proxied orange cloud)

Cloudflare edge

published route *.jameshomelab.org

tunnel skynet  (token-auth connectors in namespace cloudflare)

http://traefik.kube-system.svc.cluster.local:80

Traefik Ingress (Host header)

abs.jameshomelab.org     -> audiobookshelf:3005

lds.jameshomelab.org     -> linkding:9090

mealie.jameshomelab.org  -> mealie:9000

future apps              -> their Ingress only

Terminate TLS at Cloudflare for internet clients. Talk HTTP to Traefik inside the cluster so the wildcard origin certificate does not have to match Cloudflare-to-origin. LAN clients continue to use Traefik TLS via jameshomelab-wildcard-tls.

# Required Changes

## Change 1. Encrypt and include the tunnel token

This is the only Git change that unblocks the existing Deployment. Copy the example, paste the token from Zero Trust -> Networks -> Tunnels -> skynet, encrypt with the cluster age key, and list the file in the kustomization.

cd infrastructure/controllers/base/cloudflared

cp tunnel-token.secret.yaml.example tunnel-token.secret.yaml

# edit stringData.token

sops --encrypt --in-place \

--encrypted-regex '^(data|stringData)$' \

--age age1as6g9mhpwx4e6dxq3fwyeqg765ap2rz43wj82qpygvwn9e2c4vasw2f3q3 \

tunnel-token.secret.yaml

kustomization.yaml resources must be: namespace.yaml, deployment.yaml, tunnel-token.secret.yaml. Flux infrastructure-controller already decrypts with sops-age.

## Change 2. Pin connectors to workers

Optional but recommended. Add required nodeAffinity for skynet-wrk-01, skynet-wrk-02, and skynet-wrk-03 so cloudflared does not share control-plane nodes with etcd, kube-vip, and homelab-postgres. Keep two replicas.

## Change 3. Publish the wildcard hostname in Zero Trust

Remote management means this route cannot live in a ConfigMap. In Cloudflare Zero Trust:

- Open Networks -> Tunnels -> skynet.

- Add a published application route.

- Public hostname: *.jameshomelab.org

- Path: *

- Service type HTTP, URL http://traefik.kube-system.svc.cluster.local:80

- Do not override the HTTP Host header. Traefik must see abs, lds, or mealie.

- Save. Confirm the tunnel shows Healthy with two connectors after Flux applies the token.

## Change 4. DNS in zone jameshomelab.org

| Type | Name | Target | Proxy |
| --- | --- | --- | --- |
| CNAME | * | <skynet-tunnel-uuid>.cfargotunnel.com | Proxied |

The tunnel UUID is on the tunnel detail page. If a zone-wide wildcard is too broad, create explicit proxied CNAMEs for abs, lds, and mealie instead. Do not create an orange-cloud A record to 192.168.68.40; that VIP is the Kubernetes API, not Traefik.

## Change 5. Do not deploy per-app tunnels

Mealie only needs Ingress host mealie.jameshomelab.org and BASE_URL https://mealie.jameshomelab.org. Remove any mealie/cloudflare.yaml Deployment. One connector pair in namespace cloudflare fronts every current and future app.

# Sequential Procedure

- Confirm Traefik answers LAN Host headers: curl -I -H Host:lds.jameshomelab.org http://<worker-or-lb>:80

- In Zero Trust, confirm tunnel skynet exists. Copy its token and UUID.

- Encrypt tunnel-token.secret.yaml and include it in the cloudflared kustomization.

- Commit. flux reconcile kustomization infrastructure-controller --with-source

- kubectl -n cloudflare get deploy,po. Expect 2/2 Ready. Do not print the Secret.

- Add the published route *.jameshomelab.org -> http://traefik.kube-system.svc.cluster.local:80

- Add the proxied DNS CNAME.

- Probe from a network that is not the LAN: curl -I https://lds.jameshomelab.org and https://abs.jameshomelab.org

- When Mealie Ingress exists, probe https://mealie.jameshomelab.org with no extra Cloudflare change.

# Validation

| Check | Expected |
| --- | --- |
| kubectl -n cloudflare get po | Two Ready pods on workers |
| logs cloudflared | Registered tunnel connection, no token errors |
| Zero Trust tunnel status | Healthy, two connectors |
| https://lds.jameshomelab.org | Linkding login through Cloudflare |
| https://abs.jameshomelab.org | Audiobookshelf through Cloudflare |
| https://mealie.jameshomelab.org | Mealie after its Ingress exists |
| Unknown host foo.jameshomelab.org | Traefik 404, not a Cloudflare error page |

# Failure Notes

- Missing Secret: pods fail with secret cloudflared-tunnel not found. Encrypt and include the file.

- TLS loop or 525: the published service was https://traefik:...:443. Use HTTP port 80.

- Every hostname hits the same app: Host header was overwritten. Clear the override.

- API VIP exposed: DNS pointed at 192.168.68.40. Point DNS at the tunnel CNAME only.

- Two tunnels fighting: a per-app cloudflared and the cluster connector both claim the same hostname. Keep only skynet.

# Appendix. Replacement kustomization

apiVersion: kustomize.config.k8s.io/v1beta1

kind: Kustomization

resources:

- namespace.yaml

- deployment.yaml

- tunnel-token.secret.yaml

# Appendix. Secret template

apiVersion: v1

kind: Secret

metadata:

name: cloudflared-tunnel

namespace: cloudflare

type: Opaque

stringData:

token: REPLACE_WITH_SKYNET_TUNNEL_TOKEN

# Appendix. Worker affinity snippet

affinity:

nodeAffinity:

requiredDuringSchedulingIgnoredDuringExecution:

nodeSelectorTerms:

- matchExpressions:

- key: kubernetes.io/hostname

operator: In

values:

- skynet-wrk-01

- skynet-wrk-02

- skynet-wrk-03