# Home Lab Cluster Build Manual

Six node K3s high availability architecture hardware inventory manifests certificates and verified build sequence

Prepared for  Home Lab Operations
Verified  September 5 2026

# Contents

Executive Summary

Architecture and Addressing

Hardware Inventory

Prerequisites and Security Controls

Certificate Creation and Validation

Control Plane Build Sequence

Worker Build Sequence

GitOps and Pod Creation Sequence

Validation Backup and Recovery

Manifest Catalog and Source Appendix

In Microsoft Word, update fields to generate a page-numbered table of contents from the document headings.

Update this table in Word to display page numbers

# Executive Summary

This manual records the repeatable build and verification process for the six-node skynet K3s cluster. The finished design uses three embedded-etcd control-plane servers, three worker agents, a kube-vip API address, Flux GitOps reconciliation, SMB CSI storage, CloudNativePG for the Linkding application database, Traefik ingress, and kube-prometheus-stack monitoring.

The control plane is resilient to one server outage because etcd has three voting members and the API virtual address can move between control-plane nodes. PostgreSQL is not the Kubernetes datastore; it serves Linkding only. The API and etcd remained healthy during a controlled reboot of the active kube-vip node.

## Verified End State

•  Six nodes Ready on K3s v1.36.3+k3s1: three control-plane and embedded-etcd servers followed by three workers.

•  Kubernetes API virtual address 192.168.68.40:6443, advertised by kube-vip v1.2.3 over ARP on eno1.

•  Flux Kustomizations healthy at Git revision af6e929 when this manual was assembled.

•  A post-HA etcd snapshot was exported off-node and checksum verified; snapshot contents include Kubernetes secrets.

•  UFW is disabled on the six nodes by design. Router or VLAN policy therefore remains an important external security boundary.

# Architecture and Addressing

The build order in this manual is control-plane first and worker second: skynet-cp-01, skynet-cp-02, skynet-cp-03, skynet-wrk-01, skynet-wrk-02, and skynet-wrk-03. Kubernetes schedules pods according to controllers and placement constraints; node enrollment order does not guarantee application pod ordering.

| Node | Address | Role | Operating system | Primary NIC |
| --- | --- | --- | --- | --- |
| skynet-cp-01 | 192.168.68.101 | Control plane and etcd | Ubuntu 26.04.1 | eno1 |
| skynet-cp-02 | 192.168.68.102 | Control plane and etcd | Ubuntu 26.04.1 | eno1 |
| skynet-cp-03 | 192.168.68.103 | Control plane and etcd | Ubuntu 26.04.1 | eno1 |
| skynet-wrk-01 | 192.168.68.111 | Worker | Ubuntu 26.04.1 | eno1 |
| skynet-wrk-02 | 192.168.68.112 | Worker | Ubuntu 26.04.1 | enp2s0 |
| skynet-wrk-03 | 192.168.68.113 | Worker | Ubuntu 24.04.4 | enp3s0f0 |

# Hardware Inventory

Inventory values came from Kubernetes node status and live node-exporter metrics. Memory and filesystem sizes are rounded binary units. CPU model strings were not exposed by the monitoring stack and are therefore not guessed.

| Node | Platform | Logical CPUs | Memory | Root FS | Physical storage |
| --- | --- | --- | --- | --- | --- |
| cp-01 | HP EliteDesk 800 G3 DM 35W | 8 | 15.0 GiB | 97.9 GiB | SK hynix PC711 NVMe 256 GB |
| cp-02 | HP EliteDesk 800 G3 DM 35W | 8 | 15.0 GiB | 232.6 GiB | WDC PC SN720 NVMe 256 GB |
| cp-03 | HP EliteDesk 800 G3 DM 35W | 8 | 15.0 GiB | 232.6 GiB | SK hynix PC601 NVMe 256 GB |
| wrk-01 | HP EliteDesk 800 G3 DM 35W | 8 | 15.0 GiB | 232.6 GiB | Samsung MZVLB256 NVMe 256 GB |
| wrk-02 | Apple MacBookPro8,3 | 8 | 15.0 GiB | 1.79 TiB | Seagate 2 TB plus Toshiba 750 GB |
| wrk-03 | Apple iMac17,1 | 4 | 23.4 GiB | 456.3 GiB | OWC Mercury Electra SSD 500 GB |

| Node | Vendor | Firmware | SKU or board | Primary MAC |
| --- | --- | --- | --- | --- |
| cp-01 | HP | P21 02.50 | 1PQ18UP ABA | 18:60:24:27:bc:90 |
| cp-02 | HP | P21 02.50 | 1PQ18UP ABA | 10:e7:c6:15:c6:8e |
| cp-03 | HP | P21 02.50 | 4QR48UC ABA | f4:39:09:46:8d:96 |
| wrk-01 | HP | P21 02.50 | 4QR47UC ABA | f4:39:09:44:b8:9e |
| wrk-02 | Apple | 87.0.0.0.0 | MacBookPro8,3 | c8:2a:14:02:91:23 |
| wrk-03 | Apple | 529.120.1.0.0 | iMac17,1 | 38:c9:86:2e:37:a8 |

# Prerequisites and Security Controls

1. Reserve addresses. Create DHCP reservations for the six node MAC addresses and create matching AdGuard DNS records. Confirm forward resolution and address ownership before installation.

2. Normalize identity. Confirm hostname, hostnamectl, /etc/hostname, the 127.0.1.1 entry in /etc/hosts, DNS, and the eventual Kubernetes node name agree.

3. Prepare networking. Load and persist overlay and br_netfilter; set net.ipv4.ip_forward, net.bridge.bridge-nf-call-iptables, and net.bridge.bridge-nf-call-ip6tables to 1.

4. Confirm time and capacity. Require synchronized time, adequate free disk, supported architecture, and reachability between nodes and the API endpoint.

5. Control credentials. Use hardware-backed SSH keys and private terminal prompts. Never print, log, or commit the K3s server token, passwords, private keys, or decrypted Secret values.

6. Define the firewall boundary. UFW is disabled on every node. Do not expose TCP 22, 2379, 2380, 6443, or 10250, or UDP 8472, to the internet. Restrict administration from untrusted and guest networks.

# Persistent kernel modules

overlay

br_netfilter

# /etc/sysctl.d/90-k3s.conf

net.ipv4.ip_forward = 1

net.bridge.bridge-nf-call-iptables = 1

net.bridge.bridge-nf-call-ip6tables = 1

# Control Plane Build Sequence

## Stage 1  Build skynet cp 01

1. Install Ubuntu Server, apply updates, configure hostname skynet-cp-01, reserve 192.168.68.101, and complete all prerequisites.

2. Install K3s v1.36.3+k3s1 as the first server. Preserve the default local-path storage and bundled components required by the repository.

3. Verify the API, node, pods, PVCs, services, ingress, and current datastore before changing datastore mode.

4. Create a live, integrity-checked SQLite backup outside /var/lib/rancher/k3s. Protect it with root ownership and mode 600.

5. Add top-level cluster-init: true to the K3s server configuration and restart K3s to convert to embedded etcd. Do not add datastore-endpoint.

6. Verify /var/lib/rancher/k3s/server/db/etcd/member, etcd readiness, API readiness, workloads, and a native K3s etcd snapshot.

# Conceptual first-server installation; protect the token and configuration

curl -sfL https://get.k3s.io | \

INSTALL_K3S_VERSION='v1.36.3+k3s1' sh -s - server

# /etc/rancher/k3s/config.yaml addition for conversion

cluster-init: true

sudo systemctl restart k3s

sudo k3s etcd-snapshot save --name post-sqlite-conversion

## Stage 2  Build skynet cp 02

1. Prepare skynet-cp-02 at 192.168.68.102 with the same K3s version, critical settings, network modules, sysctls, and disabled UFW policy.

2. Verify a recent etcd snapshot and healthy cp-01 API before transferring the server token privately.

3. Install cp-02 as a K3s server, initially targeting the confirmed cp-01 server endpoint during enrollment.

4. Verify that cp-02 becomes Ready with control-plane and etcd roles. Confirm etcd health from both servers while recognizing that a two-member etcd cluster is not yet resilient.

# Run with the server token supplied privately, never pasted into documentation

curl -sfL https://get.k3s.io | \

INSTALL_K3S_VERSION='v1.36.3+k3s1' \

K3S_URL='https://192.168.68.101:6443' \

K3S_TOKEN='<REDACTED SERVER TOKEN>' \

sh -s - server --node-name skynet-cp-02 --node-ip 192.168.68.102

## Stage 3  Certificates kube vip and skynet cp 03

1. Choose 192.168.68.40 as the stable API virtual address and reserve it outside ordinary client allocation.

2. Add 192.168.68.40 to tls-san on every control-plane server. Restart one server at a time and verify recovery before moving to the next.

3. Verify the regenerated K3s serving certificate through the VIP with OpenSSL before switching kubeconfigs.

4. Apply the kube-vip RBAC and DaemonSet manifests through Flux. Verify one leader lease and one Ready kube-vip pod on each control-plane node.

5. Prepare skynet-cp-03 at 192.168.68.103 and join it as the third server, using the private server token and matching K3s version.

6. Verify three control-plane and etcd nodes, odd-member quorum, kube-vip leadership, API readiness through 192.168.68.40, and a new snapshot.

# Server configuration fragment on every control-plane node

tls-san:

- 192.168.68.40

# Certificate verification through the virtual address

echo | openssl s_client -connect 192.168.68.40:6443 \

-servername 192.168.68.40 2>/dev/null | \

openssl x509 -noout -issuer -dates -ext subjectAltName

# Certificate Creation and Validation

K3s created and manages the Kubernetes server certificate using its internal server certificate authority. The API certificate was not manually signed and was not issued by the application ingress certificate workflow. Adding the virtual address under tls-san and restarting K3s caused K3s to regenerate or rotate serving material so clients could validate 192.168.68.40.

| Certificate field | Verified value |
| --- | --- |
| Subject | O=k3s, CN=k3s |
| Issuer | k3s-server-ca@1786493787 |
| Validity | 2026-09-05 through 2027-09-05 UTC |
| Required SANs | kubernetes service names, cp-01 through cp-03, 10.43.0.1, 127.0.0.1, .101, .102, .103, and API VIP .40 |
| Observed legacy SANs | skynet-pi5, 192.168.68.66, and other historical addresses remain and should be reviewed during planned certificate maintenance |

Application HTTPS is separate. Traefik consumes the wildcard TLS Secret managed in GitOps, and application-specific Secret manifests are SOPS encrypted. Decrypted private key material is deliberately excluded from this manual.

# Worker Build Sequence

## Stage 4  Add skynet wrk 01

1. Install and update Ubuntu 26.04.1; set and verify the hostname and DHCP reservation for 192.168.68.111.

2. Verify the primary interface eno1, matching DNS, synchronized time, hardware-key SSH, disk capacity, and API VIP reachability.

3. Confirm no previous K3s, MicroK8s, Docker, containerd, kubelet, CNI, or Rancher residue exists; remove nothing unless separately approved.

4. Persist the required kernel modules and sysctls, and disable UFW to match the documented cluster policy.

5. Transfer the K3s token privately and install the exact v1.36.3+k3s1 agent through https://192.168.68.40:6443.

6. Verify the k3s-agent service is enabled and active, the node reports Ready without pressure conditions, and DaemonSet pods become Running.

wget -qO /tmp/install-k3s.sh https://get.k3s.io

sudo env INSTALL_K3S_VERSION='v1.36.3+k3s1' \

K3S_URL='https://192.168.68.40:6443' \

K3S_TOKEN='<REDACTED SERVER TOKEN>' \

sh /tmp/install-k3s.sh agent \

--node-name skynet-wrk-01 \

--node-ip 192.168.68.111 \

--flannel-iface eno1

rm -f /tmp/install-k3s.sh

## Stage 5  Add skynet wrk 02

1. Install and update Ubuntu 26.04.1; set and verify the hostname and DHCP reservation for 192.168.68.112.

2. Verify the primary interface enp2s0, matching DNS, synchronized time, hardware-key SSH, disk capacity, and API VIP reachability.

3. Confirm no previous K3s, MicroK8s, Docker, containerd, kubelet, CNI, or Rancher residue exists; remove nothing unless separately approved.

4. Persist the required kernel modules and sysctls, and disable UFW to match the documented cluster policy.

5. Transfer the K3s token privately and install the exact v1.36.3+k3s1 agent through https://192.168.68.40:6443.

6. Verify the k3s-agent service is enabled and active, the node reports Ready without pressure conditions, and DaemonSet pods become Running.

wget -qO /tmp/install-k3s.sh https://get.k3s.io

sudo env INSTALL_K3S_VERSION='v1.36.3+k3s1' \

K3S_URL='https://192.168.68.40:6443' \

K3S_TOKEN='<REDACTED SERVER TOKEN>' \

sh /tmp/install-k3s.sh agent \

--node-name skynet-wrk-02 \

--node-ip 192.168.68.112 \

--flannel-iface enp2s0

rm -f /tmp/install-k3s.sh

## Stage 6  Add skynet wrk 03

1. Install and update Ubuntu 24.04.4; set and verify the hostname and DHCP reservation for 192.168.68.113.

2. Verify the primary interface enp3s0f0, matching DNS, synchronized time, hardware-key SSH, disk capacity, and API VIP reachability.

3. Confirm no previous K3s, MicroK8s, Docker, containerd, kubelet, CNI, or Rancher residue exists; remove nothing unless separately approved.

4. Persist the required kernel modules and sysctls, and disable UFW to match the documented cluster policy.

5. Transfer the K3s token privately and install the exact v1.36.3+k3s1 agent through https://192.168.68.40:6443.

6. Verify the k3s-agent service is enabled and active, the node reports Ready without pressure conditions, and DaemonSet pods become Running.

wget -qO /tmp/install-k3s.sh https://get.k3s.io

sudo env INSTALL_K3S_VERSION='v1.36.3+k3s1' \

K3S_URL='https://192.168.68.40:6443' \

K3S_TOKEN='<REDACTED SERVER TOKEN>' \

sh /tmp/install-k3s.sh agent \

--node-name skynet-wrk-03 \

--node-ip 192.168.68.113 \

--flannel-iface enp3s0f0

rm -f /tmp/install-k3s.sh

# GitOps and Pod Creation Sequence

Flux owns the declarative workload sequence. Bootstrap controllers reconcile the staging entry manifests, which then apply infrastructure controllers before applications and monitoring configurations. Kubernetes controllers create pods; individual pods are not manually created in node-name order.

| Order | Reconciliation layer | Resulting components |
| --- | --- | --- |
| 1 | K3s system | API server, scheduler, controller manager, CoreDNS, metrics server, Traefik, ServiceLB, local path provisioner |
| 2 | Flux bootstrap | source-controller, kustomize-controller, helm-controller, notification-controller |
| 3 | Core infrastructure | kube-vip on control planes, SMB CSI node pods, CloudNativePG operator, Renovate |
| 4 | Monitoring | Prometheus operator, Prometheus, Alertmanager, Grafana, kube-state-metrics, node-exporter on every node |
| 5 | Applications | Audiobookshelf and Linkding deployments, services, ingress, storage, and Linkding PostgreSQL cluster |

After each node joins, DaemonSets create node-local pods such as SMB CSI, node-exporter, and Traefik ServiceLB. Stateful and application pods may then rebalance according to affinity, storage constraints, and scheduler decisions.

# Storage Database and Application Notes

•  Embedded etcd is the K3s datastore. Do not configure PostgreSQL as the K3s datastore in this design.

•  CloudNativePG supplies the three-instance PostgreSQL cluster used by Linkding. It is an application dependency, not a control-plane dependency.

•  SMB CSI provides shared persistent storage backed by the NAS share. SOPS-encrypted credentials remain in Secret manifests and are not reproduced here.

•  Traefik terminates application HTTPS using the wildcard TLS Secret. The Kubernetes API uses the separate K3s server certificate described above.

# Validation and High Availability Testing

| Area | Acceptance evidence | Result |
| --- | --- | --- |
| Nodes | All six Ready with expected roles, versions, addresses, OS, and container runtime | Passed |
| API | readyz through 192.168.68.40:6443 | Passed |
| etcd | Health and readiness with three control-plane members | Passed |
| kube-vip | Three Ready pods and valid plndr-cp-lock holder | Passed |
| Failover | Reboot active VIP node; leadership moved to cp-03 with one successful and zero failed API probes | Passed |
| Flux | All staging Kustomizations Ready at intended Git revision | Passed |
| Credential cleanup | Temporary join token and installer files absent after worker enrollment | Passed |

# Backup and Recovery

The verified post-HA snapshot is stored off-node at /Users/cyberstar/backup/k3s-etcd/post-three-server-ha-20260905-151437.snapshot. Its SHA-256 is 816587f164b87af4e9db3ff4f110e0b2a6da7149906db948e84f7af33271b6d8. The snapshot contains Kubernetes secrets and must remain on trusted or encrypted storage; it must never be committed to Git.

1. Stop and inventory all K3s servers so only the selected recovery server can modify cluster state.

2. Create a fresh copy of current K3s configuration and datastore material before restoring anything.

3. Verify the selected snapshot checksum and use the matching K3s version.

4. Restore on one approved control-plane server, then verify API and etcd health.

5. Re-enroll other servers only after the first restored server is healthy.

6. Verify nodes, Flux, storage, ingress, application databases, and persistent writes before removing rollback material.

The restore procedure has not been exercised on the production cluster. Test it on isolated infrastructure before treating it as a proven disaster-recovery runbook.

# Manifest Catalog

The repository contains 66 YAML manifest files. Every file is listed below with a content checksum. Secret payloads are excluded, and the generated Flux component bundle is cataloged rather than reproduced because it is generated source exceeding three hundred kilobytes.

| Repository path | Purpose | Treatment | SHA-256 prefix |
| --- | --- | --- | --- |
| abs-reset.yaml | Namespace or Kustomize composition | Cataloged | f9ddd405658a |
| apps/base/audiobookshelf/audiobookshelf-deployment.yaml | Audiobookshelf application | Cataloged | 59e084b0b424 |
| apps/base/audiobookshelf/audiobookshelf-pvc-data.yaml | Audiobookshelf application | Cataloged | 1950cba69abc |
| apps/base/audiobookshelf/audiobookshelf-pvc-library.yaml | Audiobookshelf application | Cataloged | 8fbfbbae8d66 |
| apps/base/audiobookshelf/kustomization.yaml | Audiobookshelf application | Cataloged | d6e35da11afb |
| apps/base/audiobookshelf/namespace.yaml | Audiobookshelf application | Cataloged | d161893a76bc |
| apps/base/audiobookshelf/service.yaml | Audiobookshelf application | Cataloged | 158198d7216c |
| apps/base/linkding/deployment.yaml | Linkding or ingress integration | Cataloged | 141c06105d04 |
| apps/base/linkding/kustomization.yaml | Linkding or ingress integration | Cataloged | 1b5a4183e007 |
| apps/base/linkding/linkding-data-pvc.yaml | Linkding or ingress integration | Cataloged | 76b17243832f |
| apps/base/linkding/linkding-data-smb-pvc.yaml | SMB CSI storage | Cataloged | 03a8f6cc1ece |
| apps/base/linkding/namespace.yaml | Linkding or ingress integration | Cataloged | a49a56b7c390 |
| apps/base/linkding/postgres-cluster.yaml | PostgreSQL operator or Linkding database | Cataloged | bd4cf83426c5 |
| apps/base/linkding/service.yaml | Linkding or ingress integration | Cataloged | 519c97d3070e |
| apps/staging/audiobookshelf/abs-tls-secret.yaml | Audiobookshelf application | Catalog only secret payload excluded | 6a37d26a9e81 |
| apps/staging/audiobookshelf/audiobookshelf-configmap.yaml | Audiobookshelf application | Cataloged | c144120a4851 |
| apps/staging/audiobookshelf/ingress.yaml | Audiobookshelf application | Cataloged | 54cfeefd7dc6 |
| apps/staging/audiobookshelf/kustomization.yaml | Audiobookshelf application | Cataloged | ddb949690071 |
| apps/staging/audiobookshelf/redirect-https.yaml | Audiobookshelf application | Cataloged | 61038858f001 |
| apps/staging/linkding/cloudflare-secret.yaml | Linkding or ingress integration | Catalog only secret payload excluded | 774f6d81b230 |
| apps/staging/linkding/cloudflare.yaml | Linkding or ingress integration | Cataloged | 0842f1e0e5fe |
| apps/staging/linkding/ingress.yaml | Linkding or ingress integration | Cataloged | 932e1f67e29b |
| apps/staging/linkding/kustomization.yaml | Linkding or ingress integration | Cataloged | 8e3909462a7f |
| apps/staging/linkding/linkding-container-env-secret.yaml | Linkding or ingress integration | Catalog only secret payload excluded | 748121d4d438 |
| apps/staging/linkding/redirect-https.yaml | Linkding or ingress integration | Cataloged | feaf44242718 |
| apps/staging/linkding/smb-credentials.yaml | SMB CSI storage | Catalog only secret payload excluded | ea68075612ec |
| clusters/staging/.sops.yaml | Flux bootstrap or reconciliation entry | Cataloged | b81ddbb14f35 |
| clusters/staging/apps.yaml | Flux bootstrap or reconciliation entry | Cataloged | adf44bdbae20 |
| clusters/staging/database-operator.yaml | Flux bootstrap or reconciliation entry | Cataloged | 1843d741c97f |
| clusters/staging/flux-system/gotk-components.yaml | Flux bootstrap or reconciliation entry | Catalog only generated Flux bundle | 97da4654bc11 |
| clusters/staging/flux-system/gotk-sync.yaml | Flux bootstrap or reconciliation entry | Cataloged | 62aac1175fdc |
| clusters/staging/flux-system/kustomization.yaml | Flux bootstrap or reconciliation entry | Cataloged | 08c9fc30784e |
| clusters/staging/infrastructure.yaml | Flux bootstrap or reconciliation entry | Cataloged | 18c42b0f5345 |
| clusters/staging/monitoring.yaml | Flux bootstrap or reconciliation entry | Cataloged | aac4b428fc3b |
| infrastructure/controllers/base/cloudnative-pg/helm-release.yaml | PostgreSQL operator or Linkding database | Cataloged | 14b2911846ea |
| infrastructure/controllers/base/cloudnative-pg/helm-repository.yaml | PostgreSQL operator or Linkding database | Cataloged | 77d779bcecfe |
| infrastructure/controllers/base/cloudnative-pg/kustomization.yaml | PostgreSQL operator or Linkding database | Cataloged | a25fa3e8f213 |
| infrastructure/controllers/base/cloudnative-pg/namespace.yaml | PostgreSQL operator or Linkding database | Cataloged | ac03889db7a1 |
| infrastructure/controllers/base/csi-smb/helm-release.yaml | SMB CSI storage | Cataloged | c4eee9b5e46a |
| infrastructure/controllers/base/csi-smb/helm-repository.yaml | SMB CSI storage | Cataloged | f70759979475 |
| infrastructure/controllers/base/csi-smb/kustomization.yaml | SMB CSI storage | Cataloged | 63acbfcf1ad9 |
| infrastructure/controllers/base/csi-smb/storage-class.yaml | SMB CSI storage | Cataloged | e7f0243c166a |
| infrastructure/controllers/base/kube-vip/daemonset.yaml | API virtual IP and leader election | Cataloged | f9fc2301e1a5 |
| infrastructure/controllers/base/kube-vip/kustomization.yaml | API virtual IP and leader election | Cataloged | 95de1699bd0b |
| infrastructure/controllers/base/kube-vip/rbac.yaml | API virtual IP and leader election | Cataloged | 264be48f60d7 |
| infrastructure/controllers/base/kustomization.yaml | Namespace or Kustomize composition | Cataloged | 576464be49fa |
| infrastructure/controllers/base/renovate/configmap.yaml | Renovate automation | Cataloged | ccc996c89f90 |
| infrastructure/controllers/base/renovate/cronjob.yaml | Renovate automation | Cataloged | 364798413f68 |
| infrastructure/controllers/base/renovate/kustomization.yaml | Renovate automation | Cataloged | a14d32b8c498 |
| infrastructure/controllers/base/renovate/namespace.yaml | Renovate automation | Cataloged | 1e8a59f76fb5 |
| infrastructure/controllers/base/renovate/renovate-container-env.yaml | Renovate automation | Catalog only secret payload excluded | 82a600f8903b |
| infrastructure/controllers/base/traefik-tls/kustomization.yaml | Ingress and TLS | Cataloged | c384e12796e3 |
| infrastructure/controllers/base/traefik-tls/tls-store.yaml | Ingress and TLS | Cataloged | d403f2cd5266 |
| infrastructure/controllers/base/traefik-tls/wildcard-tls-secret.yaml | Ingress and TLS | Catalog only secret payload excluded | 384b683f29b0 |
| infrastructure/controllers/staging/kustomization.yaml | Namespace or Kustomize composition | Cataloged | 2b33c2d5a220 |
| infrastructure/controllers/staging/renovate/kustomization.yaml | Renovate automation | Cataloged | b5633b3fd027 |
| monitoring/configs/staging/kube-prometheus-stack/grafana-tls-secret.yaml | Monitoring stack | Catalog only secret payload excluded | 7d5f37973908 |
| monitoring/configs/staging/kube-prometheus-stack/kustomization.yaml | Monitoring stack | Cataloged | 996e3b424f4a |
| monitoring/configs/staging/kustomization.yaml | Monitoring stack | Cataloged | d6251cd609fb |
| monitoring/controllers/base/kube-prometheus-stack/kustomization.yaml | Monitoring stack | Cataloged | e93c306ccb2b |
| monitoring/controllers/base/kube-prometheus-stack/namespace.yaml | Monitoring stack | Cataloged | 8d1ab1f117e5 |
| monitoring/controllers/base/kube-prometheus-stack/release.yaml | Monitoring stack | Cataloged | 8b72fdb6d8b7 |
| monitoring/controllers/base/kube-prometheus-stack/repository.yaml | Monitoring stack | Cataloged | 39a1087eacda |
| monitoring/controllers/staging/kube-prometheus-stack/kustomization.yaml | Monitoring stack | Cataloged | 6a68100399b4 |
| monitoring/controllers/staging/kustomization.yaml | Monitoring stack | Cataloged | d6251cd609fb |
| namespace.yaml | Namespace or Kustomize composition | Cataloged | 7f9575e4eac3 |

# Core Manifest Source

The following non-secret manifests are the core files required to reconstruct GitOps reconciliation, API high availability, storage, database operation, monitoring, and the principal applications. Use the repository revision as the authority when a future file differs from this snapshot.

### clusters/staging/apps.yaml

apiVersion: kustomize.toolkit.fluxcd.io/v1

kind: Kustomization

metadata:

name: apps

namespace: flux-system

spec:

interval: 1m0s

dependsOn:

- name: infrastructure-controller

- name: database-operator

retryInterval: 1m

timeout: 5m

sourceRef:

kind: GitRepository

name: flux-system

path: ./apps/staging

prune: true

decryption:

provider: sops

secretRef:

name: sops-age

### clusters/staging/database-operator.yaml

apiVersion: kustomize.toolkit.fluxcd.io/v1

kind: Kustomization

metadata:

name: database-operator

namespace: flux-system

spec:

interval: 1m

retryInterval: 1m

timeout: 10m

wait: true

sourceRef:

kind: GitRepository

name: flux-system

path: ./infrastructure/controllers/base/cloudnative-pg

prune: true

### clusters/staging/infrastructure.yaml

apiVersion: kustomize.toolkit.fluxcd.io/v1

kind: Kustomization

metadata:

name: infrastructure-controller

namespace: flux-system

spec:

interval: 1m0s

retryInterval: 1m

timeout: 5m

sourceRef:

kind: GitRepository

name: flux-system

path: ./infrastructure/controllers/staging

prune: true

decryption:

provider: sops

secretRef:

name: sops-age

### clusters/staging/monitoring.yaml

apiVersion: kustomize.toolkit.fluxcd.io/v1

kind: Kustomization

metadata:

name: monitoring-controlers

namespace: flux-system

spec:

interval: 1m0s

retryInterval: 1m

timeout: 5m

sourceRef:

kind: GitRepository

name: flux-system

path: ./monitoring/controllers/staging

prune: true

decryption:

provider: sops

secretRef:

name: sops-age

---

apiVersion: kustomize.toolkit.fluxcd.io/v1

kind: Kustomization

metadata:

name: monitoring-configs

namespace: flux-system

spec:

interval: 1m0s

retryInterval: 1m

timeout: 5m

sourceRef:

kind: GitRepository

name: flux-system

path: ./monitoring/configs/staging

prune: true

decryption:

provider: sops

secretRef:

name: sops-age

### clusters/staging/flux-system/gotk-sync.yaml

# This manifest was generated by flux. DO NOT EDIT.

---

apiVersion: source.toolkit.fluxcd.io/v1

kind: GitRepository

metadata:

name: flux-system

namespace: flux-system

spec:

interval: 1m0s

ref:

branch: main

secretRef:

name: flux-system

url: ssh://git@github.com/Invertedlight/homelab-cluster

---

apiVersion: kustomize.toolkit.fluxcd.io/v1

kind: Kustomization

metadata:

name: flux-system

namespace: flux-system

spec:

interval: 10m0s

path: ./clusters/staging

prune: true

sourceRef:

kind: GitRepository

name: flux-system

### infrastructure/controllers/base/kube-vip/rbac.yaml

apiVersion: v1

kind: ServiceAccount

metadata:

name: kube-vip

namespace: kube-system

---

apiVersion: rbac.authorization.k8s.io/v1

kind: ClusterRole

metadata:

annotations:

rbac.authorization.kubernetes.io/autoupdate: "true"

name: system:kube-vip-role

rules:

- apiGroups: [""]

resources: ["services/status"]

verbs: ["update"]

- apiGroups: [""]

resources: ["services", "endpoints"]

verbs: ["list", "get", "watch", "update"]

- apiGroups: [""]

resources: ["nodes"]

verbs: ["list", "get", "watch", "update", "patch"]

- apiGroups: ["coordination.k8s.io"]

resources: ["leases"]

verbs: ["list", "get", "watch", "update", "create"]

- apiGroups: ["discovery.k8s.io"]

resources: ["endpointslices"]

verbs: ["list", "get", "watch", "update"]

- apiGroups: [""]

resources: ["pods"]

verbs: ["list"]

---

apiVersion: rbac.authorization.k8s.io/v1

kind: ClusterRoleBinding

metadata:

name: system:kube-vip-binding

roleRef:

apiGroup: rbac.authorization.k8s.io

kind: ClusterRole

name: system:kube-vip-role

subjects:

- kind: ServiceAccount

name: kube-vip

namespace: kube-system

### infrastructure/controllers/base/kube-vip/daemonset.yaml

apiVersion: apps/v1

kind: DaemonSet

metadata:

name: kube-vip-ds

namespace: kube-system

labels:

app.kubernetes.io/name: kube-vip-ds

app.kubernetes.io/version: v1.2.3

spec:

selector:

matchLabels:

app.kubernetes.io/name: kube-vip-ds

template:

metadata:

labels:

app.kubernetes.io/name: kube-vip-ds

app.kubernetes.io/version: v1.2.3

spec:

affinity:

nodeAffinity:

requiredDuringSchedulingIgnoredDuringExecution:

nodeSelectorTerms:

- matchExpressions:

- key: node-role.kubernetes.io/master

operator: Exists

- matchExpressions:

- key: node-role.kubernetes.io/control-plane

operator: Exists

containers:

- name: kube-vip

image: ghcr.io/kube-vip/kube-vip:v1.2.3

imagePullPolicy: IfNotPresent

args:

- manager

env:

- name: vip_arp

value: "true"

- name: port

value: "6443"

- name: vip_nodename

valueFrom:

fieldRef:

fieldPath: spec.nodeName

- name: vip_interface

value: eno1

- name: vip_subnet

value: "32"

- name: dns_mode

value: first

- name: dhcp_mode

value: ipv4

- name: cp_enable

value: "true"

- name: cp_namespace

value: kube-system

- name: vip_leaderelection

value: "true"

- name: vip_leasename

value: plndr-cp-lock

- name: vip_leaseduration

value: "15"

- name: vip_renewdeadline

value: "10"

- name: vip_retryperiod

value: "2"

- name: address

value: 192.168.68.40

- name: prometheus_server

value: :2112

resources: {}

securityContext:

capabilities:

add:

- NET_ADMIN

- NET_RAW

drop:

- ALL

hostNetwork: true

serviceAccountName: kube-vip

tolerations:

- effect: NoSchedule

operator: Exists

- effect: NoExecute

operator: Exists

### infrastructure/controllers/base/kube-vip/kustomization.yaml

apiVersion: kustomize.config.k8s.io/v1beta1

kind: Kustomization

resources:

- rbac.yaml

- daemonset.yaml

### infrastructure/controllers/base/kustomization.yaml

apiVersion: kustomize.config.k8s.io/v1beta1

kind: Kustomization

resources:

- csi-smb

- kube-vip

- renovate

- traefik-tls

### infrastructure/controllers/staging/kustomization.yaml

apiVersion: kustomize.config.k8s.io/v1beta1

kind: Kustomization

resources:

- ../base/csi-smb

- ../base/kube-vip

- ../base/traefik-tls

- renovate

### infrastructure/controllers/base/csi-smb/helm-repository.yaml

apiVersion: source.toolkit.fluxcd.io/v1

kind: HelmRepository

metadata:

name: csi-driver-smb

namespace: flux-system

spec:

interval: 24h

url: https://raw.githubusercontent.com/kubernetes-csi/csi-driver-smb/master/charts

### infrastructure/controllers/base/csi-smb/helm-release.yaml

apiVersion: helm.toolkit.fluxcd.io/v2

kind: HelmRelease

metadata:

name: csi-driver-smb

namespace: kube-system

spec:

interval: 30m

chart:

spec:

chart: csi-driver-smb

version: 1.20.3

sourceRef:

kind: HelmRepository

name: csi-driver-smb

namespace: flux-system

interval: 24h

install:

remediation:

retries: 3

upgrade:

remediation:

retries: 3

### infrastructure/controllers/base/csi-smb/storage-class.yaml

apiVersion: storage.k8s.io/v1

kind: StorageClass

metadata:

name: smb

provisioner: smb.csi.k8s.io

parameters:

source: //192.168.68.70/PVC

onDelete: retain

csi.storage.k8s.io/provisioner-secret-name: smb-credentials

csi.storage.k8s.io/provisioner-secret-namespace: linkding

csi.storage.k8s.io/node-stage-secret-name: smb-credentials

csi.storage.k8s.io/node-stage-secret-namespace: linkding

reclaimPolicy: Retain

allowVolumeExpansion: true

volumeBindingMode: Immediate

mountOptions:

- dir_mode=0770

- file_mode=0660

- uid=33

- gid=33

- noperm

- mfsymlinks

- cache=strict

- noserverino

### infrastructure/controllers/base/cloudnative-pg/helm-repository.yaml

apiVersion: source.toolkit.fluxcd.io/v1

kind: HelmRepository

metadata:

name: cloudnative-pg

namespace: flux-system

spec:

interval: 24h

url: https://cloudnative-pg.github.io/charts

### infrastructure/controllers/base/cloudnative-pg/helm-release.yaml

apiVersion: helm.toolkit.fluxcd.io/v2

kind: HelmRelease

metadata:

name: cloudnative-pg

namespace: cnpg-system

spec:

interval: 30m

chart:

spec:

chart: cloudnative-pg

version: 0.29.0

sourceRef:

kind: HelmRepository

name: cloudnative-pg

namespace: flux-system

interval: 24h

install:

remediation:

retries: 3

upgrade:

remediation:

retries: 3

values:

crds:

create: true

monitoring:

podMonitorEnabled: true

resources:

requests:

cpu: 100m

memory: 128Mi

limits:

memory: 256Mi

### monitoring/controllers/base/kube-prometheus-stack/repository.yaml

apiVersion: source.toolkit.fluxcd.io/v1

kind: HelmRepository

metadata:

name: kube-prometheus-stack

namespace: monitoring

spec:

interval: 24h

url: https://prometheus-community.github.io/helm-charts

### monitoring/controllers/base/kube-prometheus-stack/release.yaml

apiVersion: helm.toolkit.fluxcd.io/v2

kind: HelmRelease

metadata:

name: kube-prometheus-stack

namespace: monitoring

spec:

interval: 30m

chart:

spec:

chart: kube-prometheus-stack

version: "66.2.2"

sourceRef:

kind: HelmRepository

name: kube-prometheus-stack

namespace: monitoring

interval: 12h

install:

crds: Create

upgrade:

crds: CreateReplace

driftDetection:

mode: enabled

ignore:

# Ignore "validated" annotation which is not inserted during install

- paths: ["/metadata/annotations/prometheus-operator-validated"]

target:

kind: PrometheusRule

values:

grafana:

adminPassword: <REDACTED>

ingress:

enabled: true

ingressClassName: traefik

hosts:

- grs.jameshomelab.org

### apps/base/linkding/postgres-cluster.yaml

apiVersion: postgresql.cnpg.io/v1

kind: Cluster

metadata:

name: linkding-postgres

spec:

instances: 3

imageName: ghcr.io/cloudnative-pg/postgresql:18.4-standard-trixie

bootstrap:

initdb:

database: linkding

owner: linkding

dataChecksums: true

affinity:

enablePodAntiAffinity: true

topologyKey: kubernetes.io/hostname

podAntiAffinityType: required

nodeSelector:

node-role.kubernetes.io/control-plane: "true"

postgresql:

synchronous:

method: any

number: 1

dataDurability: required

failoverQuorum: true

storage:

storageClass: local-path

size: 5Gi

resources:

requests:

cpu: 100m

memory: 256Mi

limits:

memory: 1Gi

monitoring:

enablePodMonitor: true

### apps/base/linkding/deployment.yaml

apiVersion: apps/v1

kind: Deployment

metadata:

name: linkding

spec:

replicas: 1

selector:

matchLabels:

app: linkding

template:

metadata:

labels:

app: linkding

spec:

securityContext:

fsGroup: 33 # www-data group ID

runAsUser: 33 # www-data user ID

runAsGroup: 33 # www-data group ID

containers:

- name: linkding

image: sissbruecker/linkding:1.46.2

ports:

- containerPort: 9090

securityContext:

allowPrivilegeEscalation: false

envFrom:

#- configMapRef:

#    name: linkding-configmap

- secretRef:

name: linkding-container-env

volumeMounts:

- name: linkding-data

mountPath: /etc/linkding/data

volumes:

- name: linkding-data

persistentVolumeClaim:

claimName: linkding-data-pvc

### apps/base/audiobookshelf/audiobookshelf-deployment.yaml

apiVersion: apps/v1

kind: Deployment

metadata:

name: audiobookshelf

namespace: audiobookshelf

spec:

replicas: 1

selector:

matchLabels:

app: audiobookshelf

template:

metadata:

labels:

app: audiobookshelf

spec:

securityContext:

fsGroup: 33 # www-data group ID

runAsUser: 33 # www-data user ID

runAsGroup: 33 # www-data group ID

containers:

- name: audiobookshelf

image: ghcr.io/advplyr/audiobookshelf:latest

ports:

- containerPort: 13378

securityContext:

allowPrivilegeEscalation: false

envFrom:

- configMapRef:

name: audiobookshelf-configmap

volumeMounts:

- name: app-data

mountPath: /config

subPath: config

- name: app-data

mountPath: /metadata

subPath: metadata

- name: library

mountPath: /audiobooks

subPath: audiobooks

- name: library

mountPath: /podcasts

subPath: podcasts

volumes:

- name: app-data

persistentVolumeClaim:

claimName: audiobookshelf-data

- name: library

persistentVolumeClaim:

claimName: audiobookshelf-library

# Secret Handling and Source Authority

The seven encrypted Secret manifests are present in the catalog but their payloads are not reproduced. Keep SOPS age keys, decrypted YAML, TLS private keys, Cloudflare credentials, SMB credentials, application secrets, and K3s tokens outside this document. The authoritative manifest source is the main branch of git@github.com:Invertedlight/homelab-cluster.git at or after revision af6e929.

This manual records a verified configuration snapshot. Before executing a future rebuild, compare the repository, K3s release, certificate validity, DNS, DHCP reservations, current snapshot inventory, storage endpoints, and router policy with the values recorded here.